ULP Migration Runbook v2.0

DBA & DevOps — Step-by-Step Execution Guide for v1.x -> v2.0 Multi-Region

Version 2.0

02-May-2026

Audience: DBA / SRE / DevOps / Release Manager

# 1. Overview

## 1.1 Indian Client Continuity Statement (Operational)

| Concern | Status |
| --- | --- |
| Will Indian tenants experience downtime? | YES — short maintenance window (~30-60 min) for schema migration. Scheduled in advance. Read-only mode optional alternative. |
| Will Indian data be moved or transformed? | NO data MOVED. Schema is ADDED to (new optional columns + new tables) — never altered destructively in the same release. Existing rows backfilled with country_code="IN". |
| Will Indian functionality be available immediately post-migration? | YES. Application v2.0 is backward-compatible with v1.x data via default country_code="IN". |
| Will Indian tenants need to opt-in to the multi-region rework? | NO. Migration runs automatically. No user action required. |
| Will Indian tenants see any UI/UX change? | MINIMAL — only the addition of (optional) country selector in admin settings; defaults to IN; no visible change in core flows. |
| Can we roll back if migration fails? | YES. Each phase has a documented rollback. New tables can be dropped, new columns can be removed without data loss in legacy tables. |

# 2. Migration Phases — High Level

| Phase | Name | Duration | Affects IN Tenants? |
| --- | --- | --- | --- |
| P0 | Pre-flight checks & backup | 30-60 min | Read-only at end |
| P1 | Reference data load (countries, states, currencies) | 5 min | NO |
| P2 | Tenant table schema additions | 1-2 min/large tenant | Read-only window |
| P3 | Per-module schema additions (Tier-B, Tier-C tables) | 10-20 min | Read-only window |
| P4 | Tier-A module country_code backfill | 5-30 min/100M rows | Read-only window |
| P5 | Money-type column additions + backfill | 10-15 min | Read-only window |
| P6 | Application deployment (Blue/Green) | 15 min | No service impact (Blue/Green) |
| P7 | Smoke test & cutover | 10-20 min | Brief switchover |
| P8 | Post-migration validation | 15-30 min | NO impact |
| P9 | NOT-NULL constraint enforcement (deferred 7-14 days) | 1-5 min | NO impact (planned) |

# 3. Phase 0 — Pre-Flight Checks & Backup

## 3.1 Pre-Migration Checklist

- Confirm rollback strategy approved: full DB snapshot taken; PITR enabled; replica catching up.

- Verify mysqlbinlog retention >= migration window + 24 hours buffer.

- Confirm replica lag < 5s on primary -> read replica.

- Confirm tenant communication sent T-7 days (Indian + early US adopters), reminder T-1 day.

- Confirm change ticket approved (CHG#) and on-call rotation engaged.

- Confirm app v2.0 image built, scanned, signed, and pushed to ACR.

- Confirm migration scripts dry-run completed against staging clone (with prod-like data volume).

- Confirm all v2.0 secrets / KMS keys provisioned in target region (East US 2 for US, Central India for IN).

## 3.2 Backup Commands

# Full logical backup (consistent with binlog position)
mysqldump --single-transaction --master-data=2 --routines --triggers --events \
  --hex-blob --quick --max-allowed-packet=512M \
  -h $DB_HOST -u admin -p ulp_prod \
  | gzip -9 > /backup/ulp_prod_pre_v2_$(date +%Y%m%d_%H%M%S).sql.gz
# Verify backup integrity
gunzip -t /backup/ulp_prod_pre_v2_*.sql.gz && echo OK
# Snapshot Azure managed instance (if applicable)
az mysql flexible-server backup create \
  --resource-group ulp-prod-rg \
  --server-name ulp-mysql-prod \
  --backup-name pre-v2-rework-$(date +%Y%m%d-%H%M%S)

## 3.3 Maintenance Window Communication

- Display in-app banner: "Maintenance scheduled <date>, <time> IST/ET. Read-only mode <duration>."

- Email tenant admins T-7, T-1, T-2hr.

- Status page (status.ulp-platform.com) updated.

- At T-15min, set m_tenant.read_only_mode=1 for all tenants; redirect writes to a queue (M22-driven).

# 4. Phase 1 — Reference Data Load

-- Run as root or DBA
USE ulp_prod;
SOURCE /opt/ulp/migrations/V200__create_country_state_currency.sql;
SOURCE /opt/ulp/migrations/V201__seed_in_us_reference_data.sql;
-- Verify
SELECT COUNT(*) FROM m_country;     -- expect 5+ (IN, US, GB, AE, SG)
SELECT COUNT(*) FROM m_state WHERE country_code='IN';   -- expect 36 (28 states + 8 UTs)
SELECT COUNT(*) FROM m_state WHERE country_code='US';   -- expect 56 (50 + DC + 5 territories)
SELECT COUNT(*) FROM m_currency;    -- expect 5+ (INR, USD, GBP, AED, SGD)

- Time: < 5 minutes.

- Rollback: DROP TABLE m_country, m_state, m_currency CASCADE — safe (no FK from existing tables yet).

- IN impact: ZERO. New tables only.

# 5. Phase 2 — Tenant Table Additions

-- Add multi-region columns to m_tenant (nullable, with safe defaults)
ALTER TABLE m_tenant
  ADD COLUMN country_code CHAR(2) NULL DEFAULT 'IN' AFTER name,
  ADD COLUMN region_code VARCHAR(20) NULL DEFAULT 'centralindia' AFTER country_code,
  ADD COLUMN default_locale VARCHAR(10) NULL DEFAULT 'en-IN' AFTER region_code,
  ADD COLUMN default_timezone VARCHAR(40) NULL DEFAULT 'Asia/Kolkata' AFTER default_locale,
  ADD COLUMN default_currency CHAR(3) NULL DEFAULT 'INR' AFTER default_timezone,
  ADD COLUMN measurement_system ENUM('metric','imperial') NULL DEFAULT 'metric' AFTER default_currency,
  ADD COLUMN week_start_day TINYINT UNSIGNED NULL DEFAULT 1 AFTER measurement_system,         -- 0=Sun, 1=Mon
  ADD COLUMN date_format_pattern VARCHAR(20) NULL DEFAULT 'dd-MM-yyyy',
  ADD COLUMN number_format_pattern VARCHAR(20) NULL DEFAULT '#,##,##0.00',
  ADD COLUMN data_residency_region VARCHAR(20) NULL DEFAULT 'centralindia',
  ADD KEY ix_tenant_country (country_code),
  ADD KEY ix_tenant_region (region_code);
-- Backfill safety check: confirm all existing tenants got 'IN' default
SELECT COUNT(*) AS unset_count FROM m_tenant WHERE country_code IS NULL;     -- expect 0
SELECT country_code, COUNT(*) FROM m_tenant GROUP BY country_code;            -- IN | <total>

- Time: 1-2 min per large tenant DB; sub-second for typical sizes.

- Rollback: ALTER TABLE m_tenant DROP COLUMN ... per added column.

- IN impact: ZERO behavioral. All existing tenants get default IN values.

# 6. Phase 3 — Per-Module Schema Additions

## 6.1 Order

-- Run in this order (FK dependencies)
SOURCE /opt/ulp/migrations/V210__m1_master_data_country_aware.sql;
SOURCE /opt/ulp/migrations/V211__m4_cha_country_code.sql;
SOURCE /opt/ulp/migrations/V212__m4us_cbp_tables.sql;       -- new US tables
SOURCE /opt/ulp/migrations/V213__m13_transportation_country.sql;
SOURCE /opt/ulp/migrations/V214__m13us_dot_eld_tables.sql;  -- new US tables
SOURCE /opt/ulp/migrations/V215__m17_accounts_country.sql;
SOURCE /opt/ulp/migrations/V216__m17us_gaap_tables.sql;     -- new US tables
SOURCE /opt/ulp/migrations/V217__m18us_sales_tax_tables.sql;-- new US tables
SOURCE /opt/ulp/migrations/V218__m19us_banking_tables.sql;  -- new US tables
SOURCE /opt/ulp/migrations/V219__m20us_payroll_tables.sql;  -- new US tables

- All scripts are idempotent (CREATE TABLE IF NOT EXISTS + ALTER TABLE ... ADD COLUMN IF NOT EXISTS pattern).

- Time: 10-20 minutes total.

- Rollback: Each script has a paired V21x__rollback.sql; can reverse in inverse order. New tables drop cleanly; new columns drop without affecting existing rows.

- IN impact: ZERO. New columns are nullable; new tables are empty.

# 7. Phase 4 — Tier-A Country Code Backfill

-- Tunable batch size (default 50,000 rows per batch)
SET @batch_size = 50000;
-- Loop pattern (illustrative, real script uses cursors / chunked UPDATE)
START TRANSACTION;
UPDATE m3_quotes q JOIN m_tenant t ON q.tenant_id = t.id
   SET q.country_code = t.country_code
 WHERE q.country_code IS NULL
 LIMIT 50000;
COMMIT;
-- Repeat until ROW_COUNT() = 0
-- Verify
SELECT COUNT(*) FROM m3_quotes WHERE country_code IS NULL;     -- expect 0

- Time: 5-30 minutes for typical 100M-row tenants; up to 2 hours for very large datasets.

- Strategy: chunked UPDATE with COMMIT between batches; runs during read-only window or with row-locking-aware pacing.

- Rollback: ALTER TABLE m3_quotes DROP COLUMN country_code; (safe — column was nullable).

- IN impact: ZERO behavioral. All rows get country_code="IN" automatically.

# 8. Phase 5 — Money-Type Column Additions & Backfill

ALTER TABLE m3_quotes
  ADD COLUMN total_amount_amount DECIMAL(18,4) NULL AFTER total_amount,
  ADD COLUMN total_amount_ccy CHAR(3) NULL AFTER total_amount_amount;
UPDATE m3_quotes q JOIN m_tenant t ON q.tenant_id = t.id
   SET q.total_amount_amount = q.total_amount,
       q.total_amount_ccy = t.default_currency
 WHERE q.total_amount_amount IS NULL
 LIMIT 50000;
-- (repeat for m10_orders.order_total, m16_invoices.invoice_total, etc.)

- Time: 10-15 minutes total across all monetary tables.

- Strategy: same chunked UPDATE pattern as Phase 4.

- Rollback: drop new columns; legacy total_amount column unchanged throughout.

- IN impact: ZERO. New columns mirror existing in INR.

# 9. Phase 6 — Application Deployment (Blue/Green)

- Deploy v2.0 app stack to Green environment (parallel to Blue v1.x).

- Green points to upgraded DB; Blue points to read-replica.

- Internal smoke test on Green via test tenant.

- Switch load balancer 0% -> 10% -> 50% -> 100% Green over 15 minutes.

- Monitor error rate, p95 latency, queue depth.

- Rollback: instantly switch LB back to Blue (still running v1.x); v1.x app gracefully ignores new columns.

# 10. Phase 7 — Smoke Test & Cutover

- Tenant Admin login flows: IN tenant, US tenant.

- Create quote -> book -> invoice -> generate report (IN locale, INR).

- Create quote -> book -> invoice -> generate report (US locale, USD).

- Verify Indian-specific compliance: GSTR generation, Form 24Q stub, IRN generation (sandbox).

- Verify US compliance: Sales Tax calc via Avalara sandbox, ACH file generation (sandbox).

- Verify reports render with correct locale, currency, units.

# 11. Phase 8 — Post-Migration Validation

- m_tenant: country_code populated for 100% rows.

- Tier-A tables: country_code populated for 100% rows.

- Tier-B tables: plugin resolution working at runtime (test by creating an artifact in each).

- Tier-C US-only tables: empty for IN tenants (correct), populated as US tenants begin onboarding.

- Application logs: no NullReferenceException on country_code or currency.

- Replication: replica caught up within 30 seconds.

- Check audit trail (m22_audit_log): migration events logged.

# 12. Phase 9 — NOT-NULL Constraint Enforcement (Deferred 7-14 days)

-- Run only after sustained 7+ day clean operation
ALTER TABLE m3_quotes MODIFY COLUMN country_code CHAR(2) NOT NULL;
ALTER TABLE m5_bookings MODIFY COLUMN country_code CHAR(2) NOT NULL;
ALTER TABLE m10_orders MODIFY COLUMN country_code CHAR(2) NOT NULL;
ALTER TABLE m16_invoices MODIFY COLUMN country_code CHAR(2) NOT NULL;
-- (etc. for all Tier-A tables — see ULP_DBD_v2.0_Schema.sql)
-- Optional: Drop legacy total_amount columns after Money columns proven (v3.0 release window)
-- ALTER TABLE m3_quotes DROP COLUMN total_amount;

# 13. Failure Modes & Recovery

| Failure | Symptom | Recovery |
| --- | --- | --- |
| Reference data missing | Phase 2 fails: FK on country_code references missing m_country | Re-run Phase 1; verify; re-run Phase 2. |
| Backfill UPDATE locking | High lock_wait_timeout, app slowdown | Reduce batch_size from 50000 to 10000; run during off-peak. |
| Replication lag spike | Replica >5min behind | Pause backfill 15 min; let replica catch up; resume. |
| App v2.0 startup failure | New rows inserted with NULL country_code | Roll back to v1.x; backfill stragglers; redeploy. |
| Tenant reports old behavior | GSTR fails for IN tenant | Check tenant.country_code = "IN"; check m_tenant.region_code; check IN-plugin loaded. |
| IN tenant sees US UI accidentally | tenant.country_code wrong | Update m_tenant.country_code = "IN"; clear tenant context cache; user logs out and back in. |

# 14. Rollback (Full)

- App: switch LB back to Blue. v1.x ignores new columns gracefully.

- Schema: run V21x__rollback.sql per phase in inverse order. New tables dropped; new columns dropped (legacy data intact).

- Reference data: DROP TABLE m_country, m_state, m_currency.

- At any point during Phase 0-5, abort and restore from backup is safe (no destructive changes yet).

- After Phase 9, rollback requires DB restore from backup (ALTER NOT-NULL is hard to reverse without data validation).

# 15. Sign-Off

| Role | Name | Signed |
| --- | --- | --- |
| Release Manager | ________________ | ____ Date: _______ |
| DBA Lead | ________________ | ____ Date: _______ |
| SRE / DevOps Lead | ________________ | ____ Date: _______ |
| Security / Compliance | ________________ | ____ Date: _______ |
| IN Region Owner | ________________ | ____ Date: _______ |
| US Region Owner | ________________ | ____ Date: _______ |