ULP Release Management & Change Control Policy

How Changes Move from Idea to Production Across Two Regions

Version 2.0

2026-05-02

For: Engineering Manager, Tech Lead, DevOps, SRE, QA, Compliance

# 1. Purpose

Defines the formal process by which any change to the ULP system reaches production: feature work, bug fix, schema change, infrastructure change, vendor integration, or emergency hotfix. The policy ensures predictability for clients, auditability for SOC 2/ISO 27001, and operational safety across both regions.

## 1.1 Indian Client Continuity

Existing release cadence and customer-notification practices for the Indian deployment continue unchanged. The policy below codifies and extends them; nothing tightens to disadvantage the Indian client.

# 2. Change Categories

| Category | Examples | Approval Required | Lead Time |
| --- | --- | --- | --- |
| Standard | Code changes within released feature scope; bug fixes; minor schema additions; library bumps | PR review (2 reviewers, one a senior) | <= 1 sprint |
| Significant | New module, breaking API change, plugin contract change, new vendor integration | PR review + Architect Council + (where customer-impacting) Account Mgmt | 1-3 sprints |
| Emergency | Production-impacting bug fix, security hotfix, regulatory deadline patch | On-call + Engineering Manager + Security (for security) | Hours |
| Infrastructure / Schema | Schema migration, region addition, capacity tier change, MySQL upgrade | IaC PR + DBA + DevOps + SRE | 1-2 sprints (planned) |
| Configuration | Feature flag flip, plugin DI rebind, threshold change | Two-person rule; logged | Same day |
| Documentation-only | LLD, runbook, ADR updates | PR review (1 reviewer) | Same day |

# 3. Versioning

| Artifact | Versioning Scheme |
| --- | --- |
| Public REST API (per module) | URL-major (v1, v2); 18-month minimum support of deprecated majors |
| Webhook payload | Versioned envelope; opt-in upgrade; old + new served in parallel during transition |
| Plugin contracts (IComplianceProvider, ITaxProvider, etc.) | Semantic versioning of NuGet package; new majors require explicit plugin recompile |
| Database schema | Sequential migration numbers; each migration forward + reverse documented |
| Releases | Calendar-based: ULP-2026.05.0 (Year.Month.Patch); patch increments per hotfix in month |
| Module LLDs | v1.0, v2.0 etc.; v2.0 in this rework cycle |
| Mobile (KMP) / Desktop (Electron) | Semantic; minimum-supported-version policy: latest − 2 minors |
| Container images | Tagged with release tag + commit SHA; immutable; never overwritten |

# 4. Release Cadence

| Release Type | Cadence | Region Order | Comms |
| --- | --- | --- | --- |
| Major release | Quarterly (or as needed) | IN first → US 1 week later (allows IN-pattern shake-out) | Customer comms 14 days prior + release notes published |
| Minor release | Bi-weekly | Both regions same day, staggered by 2 hours | Release notes within 24h |
| Patch / hotfix | As needed | Affected region first; sister region within 24h if shared code | Status page entry + release notes |
| Configuration change | On-demand | Per request | Internal log only (unless customer-visible) |

## 4.1 Release Windows

| Region | Preferred Window (local time) |
| --- | --- |
| IN (Central India) | Tue/Wed 11:00-13:00 IST (avoids Mon-morning rush; avoids Fri end-of-week) |
| US (East US 2) | Tue/Wed 10:00-12:00 ET (same rationale) |
| No-release periods | Last week of each financial quarter (IN: Mar/Jun/Sep/Dec; US: Mar/Jun/Sep/Dec); customer end-of-period locks |
| Holiday freeze | 24 Dec - 2 Jan and statutory regional holidays |

# 5. Deployment Strategy

## 5.1 Blue/Green per Region

- Each region has Blue + Green app slots; new release deploys to inactive slot.

- Smoke pack runs against the inactive slot.

- Traffic shifted via Front Door: 5% canary → 25% → 100% over 30 min, monitoring SLOs at each step.

- Auto-rollback on burn-rate alert during canary.

- Old slot retained for 24 hours for instant rollback.

## 5.2 Database Migrations

- Migrations are forward-compatible with the prior release (additive columns NULLABLE; no destructive operations in same release as code that reads/writes).

- Backfills happen in chunked-UPDATE jobs (Migration Runbook v2.0 §Phase 9 pattern), not inline at release.

- NOT-NULL enforcement, FK additions, and column drops are deferred to a later release after backfill completes.

- Migrations gated by DBA review on every PR; auto-deploy to non-prod, manual gate to prod.

## 5.3 Feature Flags

- Every customer-visible new feature ships behind a feature flag, default off.

- Per-tenant rollout: pilot tenants → broader cohorts → GA.

- Per-region rollout supported.

- Flags retired within 90 days of GA; long-lived flags require quarterly review.

# 6. Pre-Release Checklist

| Gate | Owner | Required |
| --- | --- | --- |
| All PRs in scope reviewed and merged | Engineering Manager | Yes |
| Unit + integration + plugin contract tests pass | CI | Yes |
| E2E (IN + US matrix) pass | QA | Yes |
| SAST / SCA / DAST clean (zero high/critical) | Security | Yes |
| Performance smoke pass (no SLO regression) | SRE | Yes |
| Schema migrations dry-run on staging copy of prod | DBA | Yes |
| Rollback plan documented for any non-trivial change | Tech Lead | Yes |
| Release notes drafted | Tech Writer | Yes |
| Customer comms scheduled (for major) | PM + Account Mgmt | For major only |
| Status page entry pre-staged | SRE | For major only |
| On-call coverage confirmed | SRE Lead | Yes |
| Indian client regression scenarios verified | QA | Yes (every release) |
| ADRs added/updated for any architectural change | Tech Lead | Yes |
| Vendor catalog updated for any new integration | Tech Lead | When applicable |
| NFR impact assessment (cost / capacity / performance) | SRE + FinOps | For major / infra change |

# 7. Emergency Change Procedure

- Trigger: critical production issue, security vulnerability, regulatory deadline.

- Authorisation: Engineering Manager + (Security Lead for security; CISO for breach-related).

- Process: minimum-viable PR; expedited review by 2 senior engineers; CI must still pass; deployment outside normal window allowed.

- Smoke validation in production after deployment; auto-rollback ready.

- Retrospective post-incident review within 5 business days, including a root-cause action plan to prevent recurrence.

- Audit log entry: change.emergency with full justification, approver, completion timestamp.

# 8. Rollback

| Trigger | Procedure | Decision Authority |
| --- | --- | --- |
| SLO burn-rate alert during canary | Auto-rollback by deployment system | Automated |
| Functional defect discovered post-deploy | Manual rollback to previous slot | On-call SRE + Tech Lead |
| Schema migration unexpectedly fails | Halt; do not roll forward; restore from PITR if needed | DBA + Tech Lead |
| Regulatory issue surfaced post-deploy | Immediate rollback + legal involved | CISO + Legal |

## 8.1 Forward-Fix vs Rollback Heuristic

- Bug ≤ 1 hour fix-and-ship time AND not safety-critical → forward fix.

- Bug > 1 hour OR safety-critical OR data-corruption risk → rollback first, then fix.

# 9. Post-Release

| Activity | Window | Owner |
| --- | --- | --- |
| Heightened monitoring | 4 hours post-release | On-call SRE |
| Release notes published to customer portal | Within 24 hours | Tech Writer |
| Internal release retrospective | Within 5 business days | Engineering Manager |
| Telemetry review (did we hit our targets?) | Within 7 days | SRE + Module Leads |
| Feature flag retirement check | Within 90 days of GA per flag | Module Lead |

# 10. Audit & Traceability

- Every release is bound to a release ticket (e.g., in Jira / Azure DevOps).

- The release ticket links to: PRs included, test runs, security scans, approvals, deployment logs, post-release telemetry summary.

- Release tickets retained for 7 years (matches financial / audit retention).

- Quarterly internal audit samples 10% of releases against this policy; deviations recorded and remediated.

- External SOC 2 auditor expects this trail; the format is designed to satisfy that expectation.

# 11. RACI Matrix

| Activity | R | A | C | I |
| --- | --- | --- | --- | --- |
| Standard PR review | Reviewers | Engineering Manager | Tech Lead | Module team |
| Significant change ADR | Tech Lead | Architect Council | Engineering Manager + Security | All engineers |
| Schema migration approval | DBA | Tech Lead | DevOps + SRE | Module Leads |
| Emergency change | Engineering Manager | Engineering Manager (+ CISO if security) | On-call | CTO + Account Mgmt |
| Production deploy | DevOps | SRE Lead | Tech Lead | On-call |
| Customer comms (major release) | PM | Account Mgmt + PM | Tech Writer | All clients |
| Release retrospective | Engineering Manager | Engineering Manager | Tech Lead + SRE Lead | Engineering team |

# 12. Sign-Off

| Role | Responsibility |
| --- | --- |
| Engineering Manager | Owns this policy; gatekeeper for non-emergency releases |
| Tech Lead | Owns architectural review and ADR maintenance |
| DevOps Lead | Owns deploy automation and Blue/Green tooling |
| DBA Lead | Owns schema-migration safety |
| SRE Lead | Owns canary monitoring and auto-rollback |
| CISO | Owns security exception path and audit responses |
| Account Manager | Owns customer-comms decisions for client-impacting releases |

— End of Release Management & Change Control Policy v2.0 —