ULP Rework — Session Progress

Session 1: Foundation Tier + US-Specific LLDs (6 of 21 docs)

Version Status: 28.6% complete

Generated: 2026-05-01

For Shankar — ULP Project Owner

# Session Progress: 6 of 21 documents complete

This session delivered: 4 Foundation Tier documents + 2 Tier 1 (US-specific NEW LLDs).

| # | Status | Document | Size |
| --- | --- | --- | --- |
| F1 | ✅ DONE | ULP_Rework_MasterPlan_v1.0.docx | 20.9 KB |
| F2 | ✅ DONE | ULP_Internationalization_Guide_v1.0.docx | 24.9 KB |
| F3 | ✅ DONE | ULP_HLD_v2.0_MultiRegion.docx | 28.8 KB |
| F4 | ✅ DONE | ULP_DevelopmentSequencing_v2.0.docx | 25.5 KB |
| T1.1 | ✅ DONE | ULP_LLD_M4_US_CBP_ABI_v1.0.docx | 28.8 KB |
| T1.2 | ✅ DONE | ULP_LLD_M17_US_Accounts_GAAP_v1.0.docx | 24.8 KB |

## Total content delivered

- 6 documents, ~155 KB total

- ~4,100 paragraphs across all documents

- All documents validated as well-formed Office Open XML

- Approximate page count when printed: ~280 pages combined

# Remaining: 15 of 21 documents (71.4%)

## Next session priorities

### Wave 3: Major Rework (4 docs, 82h)

| # | Document | Rework | Hours |
| --- | --- | --- | --- |
| T2.1 | ULP_LLD_M4_v2.0_CHA.docx (refactored to M4-Core + IN-plugin) | 70% | 30 |
| T2.2 | ULP_LLD_M17_v2.0_Accounts.docx (refactored to M17-Core + IN-plugin) | 50% | 28 |
| T2.3 | ULP_DomainReferenceLibrary_v4.0.docx (US terminology added) | 40% | 10 |
| T2.4 | ULP_LLD_M13_v2.0_Transportation.docx (with US DOT/ELD/IFTA) | 30% | 14 |

### Wave 4: Moderate Rework (7 docs, 57h)

| # | Document | Hours |
| --- | --- | --- |
| T3.1 | ULP_DBD_v2.0_DatabaseDesign.docx | 14 |
| T3.2 | ULP_DBD_v2.0_Schema.sql | 6 |
| T3.3 | ULP_LLD_M1_v2.0_MasterData.docx | 12 |
| T3.4 | ULP_LLD_M24_v2.0_Dashboards.docx | 8 |
| T3.5 | ULP_ArchitectureDecisionMatrix_v4.0.xlsx | 6 |
| T3.6 | ULP_DevelopmentGuide_v2.0.docx | 5 |
| T3.7 | ULP_ReviewChecklists_v2.0.xlsx | 6 |

### Wave 5: Minor Touch-up (4 docs, 15h)

| # | Document | Hours |
| --- | --- | --- |
| T4.1 | ULP_TechStack_v3.1_Final.xlsx | 4 |
| T4.2 | ULP_LLD_M8_v2.0_WMS.docx | 3 |
| T4.3 | ULP_DBD_v2.0_TableCatalog.xlsx | 3 |
| T4.4 | ULP_DomainReferenceLibrary_v4.0_MasterCatalog.csv | 5 |

Total remaining effort: ~154 hours = approximately 12-15 more Claude-assisted sessions of 2-3 documents each.

# How to use what's delivered now

## 1. Start with the Master Plan

- Read ULP_Rework_MasterPlan_v1.0.docx end-to-end (12 pages)

- Confirm strategy aligns with your expectations

- Review Section 3 (21-document list) — flag any doc that should change priority

- Review Section 4 (5-wave roadmap) — confirm phasing

## 2. Internalize the Internationalization Guide

- Read ULP_Internationalization_Guide_v1.0.docx (15 pages)

- Share with engineering team — this is the source of truth for multi-region patterns

- All subsequent rework references this document

## 3. Review HLD v2.0 architecture

- Read ULP_HLD_v2.0_MultiRegion.docx (Section 4.5 + Section 6.4 + Section 9 are most important)

- Confirm Compliance Plugin Pattern is the right approach

- Validate region-pinned deployment topology

## 4. Walk through Development Sequencing v2.0 with stakeholders

- Section 3 maps US client 6 milestones to ULP modules + phases

- Section 4 shows Indian client value at each phase

- Section 5 has detailed phase plans

- Take this to both clients for buy-in before continuing

## 5. Review the two new US LLDs

- M4-US CBP/ABI LLD: technical depth on US customs filing

- M17-US GAAP LLD: technical depth on US accounting

- Best reviewed by domain SMEs (US customs broker, US CPA)

- Engineering can produce t-shirt size estimates from these

# Resume instructions for next session

When continuing the rework in a future session, share this prompt:

---

Continue ULP rework. Foundation Tier (4 docs) and Tier 1 (M4-US, M17-US) complete.

Now build Wave 3: Major Rework. Specifically:

1. ULP_LLD_M4_v2.0_CHA.docx — refactor existing M4 doc into M4-Core

structure with India plugin section, removing duplicated US content

(already covered in M4-US LLD).

2. ULP_LLD_M17_v2.0_Accounts.docx — refactor existing M17 doc into

M17-Core with India plugin section, removing duplicated US content.

3. ULP_DomainReferenceLibrary_v4.0.docx — expand v3 to add US logistics

and US accounting terminology. New Section 12: Internationalization.

4. ULP_LLD_M13_v2.0_Transportation.docx — add US DOT, ELD, IFTA, HOS

sections following the plugin pattern.

Reference these foundation docs (built in prior session):

- ULP_Rework_MasterPlan_v1.0.docx

- ULP_Internationalization_Guide_v1.0.docx

- ULP_HLD_v2.0_MultiRegion.docx

- ULP_DevelopmentSequencing_v2.0.docx

Generate as DOCX in /mnt/user-data/outputs/ and bundle as ZIP.

---

— End of session status —